FIIT Co. Boxing & Fitness

Class Management Tool

Business Analysis Report

Prepared for

FIIT Co. Boxing & Fitness

1047 Gerrard St E, Toronto, ON

Prepared by

Team 4 — George Brown College Co-op

Business Analysis Program

Document Version: 2.0

Date: April 9, 2026

Status: In Progress — Scope 2 Active

# Table of Contents

# 1. Executive Summary

FIIT Co. Boxing & Fitness is a boutique boxing and fitness studio located at 1047 Gerrard St E, Toronto, Ontario. The gym has experienced rapid growth, expanding from 1–2 primary leads to approximately 12 active trainers, with plans to move into a new, larger space by end of 2026 and open a second location within 18 months.

This Business Analysis engagement, conducted by Team 4 of the George Brown College Co-op Business Analysis Program, was initiated to address three key operational areas identified during stakeholder consultations:

- User Acceptance Testing (UAT) of the existing Squarespace website — COMPLETE

- Class Management Tool development — a centralized scheduling, lesson planning, and operational management system — IN PROGRESS (highest priority)

- Client Tracking & Body Composition recommendations — NEARLY FINAL (pending budget confirmation)

The Class Management Tool is the centerpiece of this engagement. It replaces fragmented manual processes (Google Calendar, Google Docs, paper-based lesson plans, and screenshot-based communication) with a unified, real-time web application. The tool is designed to become the gym’s single source of truth for all scheduling, programming, and operational data.

This report documents the complete business analysis lifecycle: stakeholder identification, requirements elicitation, current-state analysis, solution design, prototype development, and testing outcomes.

# 2. Project Overview

## 2.1 Project Background

FIIT Co. is a growing boutique boxing and fitness studio that offers a variety of class types including boxing, strength & conditioning, hybrid training, Pilates, and yoga. The gym operates through two primary systems:

- Squarespace — public-facing website for marketing and general information

- MindBody — booking and membership management platform (source of truth for live schedule)

However, the internal operational workflow — class scheduling coordination, lesson plan creation, instructor communication, and delivery tracking — relies on fragmented manual processes. This creates inefficiencies, data silos, and communication gaps that will become increasingly problematic as the gym scales.

## 2.2 Problem Statement

FIIT Co. lacks a centralized system for managing the full lifecycle of a class, from scheduling through lesson planning to delivery logging and outcome tracking. Specific pain points include:

- Scheduling coordination via Google Calendar and screenshots sent to instructors

- No structured lesson planning — instructors fill out plans on paper 10 minutes before class

- No formal class pathways or progression tracking for members

- No delivery logs to track what was actually taught vs. what was planned

- No single source of truth for operational data

## 2.3 Project Objectives

- Centralize class scheduling, lesson planning, and delivery tracking into one tool

- Establish master data libraries (categories, classes, exercises, instructors) as the single source of truth

- Enable structured class programming with pre-built lesson plan templates

- Provide role-based access for admins and instructors with appropriate controls

- Support mobile access for instructors working on the gym floor

- Create a foundation that can scale to a second location within 18 months

## 2.4 Project Timeline

| Phase | Activity | Date | Status |
| --- | --- | --- | --- |
| Phase 1 | Initial Stakeholder Meeting & UAT | March 2026 | Complete |
| Phase 2 | Follow-up Meeting with Arden & Tyler | March 26, 2026 | Complete |
| Phase 3 | Prototype Development (v2) | Mar–Apr 2026 | In Progress |
| Phase 4 | Follow-up Meeting — Demo & Elicitation | April 9, 2026 | Today |
| Phase 5 | Iteration, Testing & Handoff | Apr–May 2026 | Upcoming |

# 3. Stakeholder Analysis

## 3.1 Stakeholder Register

| Stakeholder | Role | Interest | Influence | Engagement |
| --- | --- | --- | --- | --- |
| Arden Hamilton | Gym Manager / Owner | Overall operations, growth strategy, member experience | High | Key Decision Maker |
| Tyler Krimmel | Project Coordinator | Technical requirements, tool architecture, data model | High | Technical Lead |
| Instructors (~12) | End Users | Class scheduling, lesson plans, delivery logging | Medium | Primary Users |
| Members | Indirect Beneficiaries | Class quality, consistency, progression | Low | Informed |
| Team 4 (GBC) | Business Analysts / Dev | Requirements, design, prototype delivery | Medium | Project Team |

## 3.2 Key Findings from Stakeholder Consultations

March 26, 2026 Meeting (66 minutes, with Arden and Tyler):

- Tyler joined approximately 25 minutes in and provided most of the technical requirements feedback

- Tyler described the tool as needing to become the gym’s “master record / source of truth”

- Confirmed that instructors currently do not pre-program classes — they fill out lesson plans on paper 10 minutes before class

- Classes are 100% in-person; no virtual/hybrid delivery

- Arden experienced intermittent connectivity issues (Mac + Microsoft Teams); Google Meet recommended for future meetings

- Tyler is open to Microsoft Access or similar as a next step after Excel validation

# 4. Scope Definition

The engagement is organized into three distinct scope areas, each with its own deliverables and status:

## 4.1 Scope 1: User Acceptance Testing (UAT) — COMPLETE

| Metric | Result |
| --- | --- |
| Total Links Tested | 44 out of 384 clickable elements |
| Navigation Health | 82% (36 of 44 links correct) |
| Bugs Found | 8 total — 2 Critical, 1 High, 3 Medium, 2 Low |
| Recommendations | 13 total recommendations provided |
| Post-Report Fixes | Phone number bug and Book Now button already fixed by FIIT Co. team before March 26 meeting |

Deliverables: UAT Report (PDF), Bug Log (Excel), Slide Deck (PPTX). All shared with Arden who confirmed review prior to the March 26 meeting.

## 4.2 Scope 2: Class Management Tool — IN PROGRESS

This is the primary deliverable and the focus of this report. The tool is a web-based application designed to centralize all class management operations.

### 4.2.1 Confirmed Class Categories

| # | Category | Description | Frequency |
| --- | --- | --- | --- |
| 1 | Strength & Conditioning | Upper Body, Lower Body + subcategories TBD | ~3–4 classes/week |
| 2 | Boxing | Traditional boxing technique and conditioning | Multiple/week |
| 3 | Hybrid | Half boxing bag + half full body conditioning | ~12 classes/week |
| 4 | Pilates | Core-focused reformer and mat work | Multiple/week |
| 5 | Yoga | Flexibility, mobility, and recovery | Multiple/week |

### 4.2.2 Key Business Rules

- 10-Minute Buffer Rule: A minimum 10-minute gap must exist between classes. The tool must flag violations but allow admin override with acknowledgement.

- Tier Assignment: Tiers (Beginner/Intermediate/Advanced) are assigned to classes, not members. Members self-select their tier.

- File Sharing: Only date-stamped static copies are shared; no shared live file editing.

- Category Cascade: When a category is renamed or deleted, changes must propagate to all dependent tables (classes, subcategories, exercises, schedule, delivery logs, pathways).

- Category Deletion: Dependent records are marked as “(deleted)” and deactivated rather than cascade-deleted, preserving historical data.

## 4.3 Scope 3: Client Tracking — NEARLY FINAL

Recommendation: Trainerize ($250/month) — meets all core requirements for body composition tracking, member check-ins, and progress dashboards.

Confirmed decisions:

- Water retention tracking = nice to have, not required

- Client-facing dashboard = nice to have; PDF/snapshot delivery acceptable

- InBody hardware already under consideration (prefer used/second-hand)

- Key metrics: all InBody outputs (weight, body fat, lean mass, BMI, measurements)

- Apple Health / third-party app integration = nice to have

Open questions remaining:

- Who conducts member check-ins (instructor vs. Arden)?

- Check-in frequency?

- Budget confirmation for Trainerize?

- Does Trainerize export to Apple Health / third-party apps?

# 5. Current State vs. Future State Analysis

## 5.1 Current State (As-Is)

| Process | Current Method | Pain Points |
| --- | --- | --- |
| Class Scheduling | MindBody for public schedule; Google Calendar + screenshots for internal coordination | No single view; manual screenshot communication; no conflict detection |
| Lesson Planning | Paper-based, completed 10 minutes before class | No pre-programming; no standardization; no historical record |
| Instructor Mgmt | Google Docs and verbal communication | No centralized instructor profiles; availability tracked manually |
| Class Delivery | No formal tracking | No record of what was actually taught; no attendance logging |
| Exercise Library | None exists | Exercises not catalogued; no equipment mapping |
| Member Pathways | None exists | No structured progression; classes are standalone |

## 5.2 Future State (To-Be)

| Process | Future Method | Benefits |
| --- | --- | --- |
| Class Scheduling | Centralized weekly schedule with buffer violation detection and print-to-PDF | Real-time view; automated conflict warnings; printable for posting |
| Lesson Planning | Structured lesson plan builder with exercise library integration | Pre-programming enforced; standardized format; historical archive |
| Instructor Mgmt | Centralized instructor profiles with availability, specializations, and certifications | Self-service availability; conflict detection; sub management |
| Class Delivery | Delivery log with planned vs. actual tracking | Accountability; attendance data; variation tracking; missing log alerts |
| Exercise Library | Master exercise library with category, equipment, and description | Reusable building blocks for lesson plans; equipment planning |
| Member Pathways | Multi-week training pathways with progress tracking | Structured member journeys; retention improvement; goal tracking |

# 6. System Architecture & Technology Stack

## 6.1 Architecture Overview

The Class Management Tool is built as a modern web application with the following architecture:

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | React-based UI framework with server-side rendering and file-based routing |
| Database | Convex (Real-time) | Real-time reactive database with automatic subscriptions; data updates instantly across all connected clients |
| Styling | CSS Custom Properties | Design system with CSS variables for consistent theming (--bg-app, --ui-dark, --text-main, etc.) |
| Typography | Playfair Display + DM Sans | Serif headings for elegance; sans-serif body for readability |
| Authentication | Database-backed (demo) | Email/password with security questions for recovery; admin approval for new accounts |
| Hosting | Local / Deployable | Currently running locally; can be deployed to Vercel (frontend) + Convex Cloud (database) |

## 6.2 Design Decisions & Rationale

No traditional backend server required: Convex provides both database and server-side logic (mutations/queries) in a single service, eliminating the need for a separate Express/Node.js backend. This reduces complexity, cost, and maintenance burden — critical for a small gym that won’t have dedicated IT staff.

Real-time data: Convex’s reactive subscriptions mean that when an admin updates the schedule, all connected clients (including instructors on their phones) see the change instantly without refreshing.

Self-service administration: The Manage Users page allows admins to approve new signups, change roles, and reset passwords without developer intervention — essential since the development team is outsourced.

# 7. Data Model & Entity Definitions

The system uses 16 interconnected tables organized into a “Source of Truth” architecture where every entity pulls from its own master library. This was a key requirement from Tyler (March 26 meeting).

## 7.1 Entity Relationship Summary

| Table | Records | Key Fields | Relationships |
| --- | --- | --- | --- |
| categories | 5 (seed) | categoryId, name, colorCode | Parent of: subcategories, classes, exercises, schedule, deliveryLog, pathways |
| subcategories | 5+ (seed) | subcategoryId, categoryId, name | Belongs to: categories |
| classes | 8 (seed) | classId, categoryId, name, tier | Belongs to: categories; Referenced by: schedule, programs, journeys |
| instructors | 5 (seed) | instructorId, fullName, specialisations | Referenced by: schedule, programs, deliveryLog, availability, users |
| weeklySchedule | Dynamic | date, startTime, endTime, classId, instructorId | References: classes, instructors, categories |
| classPrograms | Dynamic | classId, instructorId, blocks[], status | References: classes, instructors; Contains: exercise blocks |
| deliveryLog | Dynamic | date, classId, attendance, programFollowed | References: classes, instructors, categories |
| exercises | 12+ (seed) | exerciseId, name, category, equipment[] | References: categories; Used by: classPrograms |
| equipment | 12 (seed) | equipmentId, name, quantityAvailable | Referenced by: exercises |
| pathways | 4+ (seed) | pathwayId, title, category, durationWeeks | References: categories; Referenced by: clientJourneys |
| clientJourneys | Dynamic | journeyId, title, goalType, weeks[] | References: pathways, classes |
| availability | Dynamic | instructorId, dayOfWeek, startTime, endTime | References: instructors |
| tiers | 3 (seed) | tierId, name, description | Referenced by: classes |
| pendingChanges | Dynamic | tableName, action, payload, status | RBAC workflow table — stores instructor submissions |
| users | 6 (seed) | email, role, status, instructorId | References: instructors; Authentication & authorization |

# 8. Functional Requirements

## 8.1 Authentication & User Management

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-01 | System shall support email/password login with @fiitco.ca domain validation | Must Have | Implemented |
| FR-02 | New user signups require admin approval before account activation | Must Have | Implemented |
| FR-03 | Password reset via security question; admin fallback reset available | Must Have | Implemented |
| FR-04 | Admin can approve/reject signups, toggle roles, deactivate/reactivate users | Must Have | Implemented |
| FR-05 | Self-service signup creates instructor record automatically (INS-XX ID) | Should Have | Implemented |

## 8.2 Role-Based Access Control (RBAC)

The system implements a two-tier RBAC model to balance operational efficiency with data integrity:

| Action | Admin | Instructor |
| --- | --- | --- |
| Add / Edit / Delete | Direct execution — changes take effect immediately | Submitted as pending change — requires admin approval |
| View Data | Full access to all pages and data | Full read access to all pages and data |
| Review Queue | Can approve or deny pending changes with notes | Can view status of own submissions |
| Manage Users | Full access — approve signups, change roles, reset passwords | No access |

## 8.3 Scheduling & Operations

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-10 | Weekly schedule with day/time grid view, class details, and instructor assignment | Must Have | Implemented |
| FR-11 | 10-minute buffer violation detection with visual warning and admin override | Must Have | Implemented |
| FR-12 | Availability conflict warnings when scheduling instructors outside their available hours | Should Have | Implemented |
| FR-13 | Print-to-PDF schedule generation for posting in the gym | Should Have | Implemented |
| FR-14 | Delivery log tracking with planned vs. actual comparison and attendance recording | Must Have | Implemented |
| FR-15 | Missing delivery log detection and dashboard alerts | Should Have | Implemented |
| FR-16 | Lesson plan builder with exercise blocks, duration, equipment, and instructions | Must Have | Implemented |

## 8.4 Master Libraries

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-20 | Category Library with full CRUD; cascade name changes to all dependent tables | Must Have | Implemented |
| FR-21 | Class Library with category linking, tier assignment, and duration | Must Have | Implemented |
| FR-22 | Exercise Library with equipment mapping and category filtering | Must Have | Implemented |
| FR-23 | Instructor Library with specializations, certifications, and availability | Must Have | Implemented |
| FR-24 | Equipment inventory with quantity tracking and location | Should Have | Implemented |
| FR-25 | Training Pathways with multi-week structure and progress tracking | Should Have | Implemented |
| FR-26 | Client Journey CRUD with dynamic week builder and pathway linkage | Should Have | Implemented |

## 8.5 Dashboard & Reporting

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-30 | Dashboard with KPIs: classes today, this week, active instructors, class library size, equipment count | Must Have | Implemented |
| FR-31 | Real-time schedule view with Today/Tomorrow/Week filter | Must Have | Implemented |
| FR-32 | Action Required panel with pending reviews, missing logs, buffer violations | Should Have | Implemented |
| FR-33 | Weekly activity bar chart and class category breakdown | Nice to Have | Implemented |

# 9. Non-Functional Requirements

| ID | Category | Requirement | Status |
| --- | --- | --- | --- |
| NFR-01 | Responsiveness | Application must be fully functional on mobile devices (375px+) for instructor floor use | Implemented |
| NFR-02 | Performance | Real-time data updates must reflect across all connected clients within 1 second | Implemented |
| NFR-03 | Usability | Instructors with minimal technical experience must be able to navigate and use the tool without training | In Testing |
| NFR-04 | Scalability | Architecture must support expansion to a second location within 18 months | Designed For |
| NFR-05 | Maintainability | Admin must be able to manage users, reset passwords, and seed data without developer intervention | Implemented |
| NFR-06 | Availability | System should be accessible from any device with a modern web browser | Implemented |
| NFR-07 | Data Integrity | Category cascade must propagate changes to all 6 dependent tables atomically | Implemented |
| NFR-08 | Printability | Weekly schedule must be printable as a clean PDF for posting in the gym | Implemented |

# 10. Application Pages & Feature Inventory

| Page | Features | Access |
| --- | --- | --- |
| Login | Email/password auth, signup form, forgot password (3-step), @fiitco.ca validation | Public |
| Dashboard | KPIs, live clock, schedule preview, action required panel, system flags, quick access links, weekly bar chart, class mix breakdown | All Users |
| Weekly Schedule | 7-day grid, add/edit/delete slots, buffer violation flags, availability conflict warnings, print-to-PDF | All (RBAC) |
| Class Library | CRUD with category/tier/duration, search and filter, category cascade | All (RBAC) |
| Exercise Library | CRUD with equipment mapping, category filter, search | All (RBAC) |
| Category Library | CRUD with cascade propagation to 6 dependent tables, color coding, emoji icons | All (RBAC) |
| Instructor Library | Profiles with specializations, certifications, contact info, status | All (RBAC) |
| Availability & Subs | Instructor availability blocks by day/time, sub management | All (RBAC) |
| Lesson Plans | Structured block builder with exercise selection, duration, equipment, instructions | All (RBAC) |
| Delivery Logs | Log class delivery with attendance, plan compliance, variations. Missing logs tab with pre-fill | All (RBAC) |
| Equipment | Inventory tracking with quantity, location, and notes | All (RBAC) |
| Training Pathways | Multi-week pathway builder with progress tracking bars | All (RBAC) |
| Client Journey | Dynamic week builder, goal types, pathway linkage, class selection per week | All (RBAC) |
| Review Queue | Pending/Approved/Denied tabs, approve/deny with notes, payload preview | Admin only |
| Manage Users | Approve signups, role toggle, deactivate/reactivate, password reset | Admin only |

# 11. Risk Assessment

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Low instructor adoption | Medium | High | Mobile-first design for floor use; simple UI; instructor onboarding session planned |
| R2 | No dedicated IT staff post-handoff | High | High | Self-service admin tools (Manage Users, data seeding); comprehensive documentation; no backend server to maintain |
| R3 | MindBody integration gap | Medium | Medium | Tool designed as complementary (not replacement) to MindBody; manual sync acceptable for V1 |
| R4 | Data loss from demo-grade auth | Low | Medium | Base64 encoding is demo-only; production deployment would use proper hashing (bcrypt); internal tool with trusted users |
| R5 | Scope creep into website redesign | Medium | Low | Website redesign acknowledged as separate scope; documented in meeting notes for future engagement |
| R6 | Category cascade data corruption | Low | High | Cascade uses deactivation + marking rather than hard delete; preserves all historical data; admin-only operation |

# 12. Recommendations & Next Steps

## 12.1 Immediate Actions (April 2026)

- Complete stakeholder demo (April 9, 2026) — walk through all 15 pages with Arden and Tyler

- Gather feedback on RBAC workflow — confirm that the pending review process meets operational needs

- Resolve open Scope 3 questions — check-in frequency, budget confirmation for Trainerize

- Deploy to production — move from local development to Vercel (frontend) + Convex Cloud (database) for team access

## 12.2 Short-Term Enhancements (V2 — May–June 2026)

- Instructor self-service — instructors log in and build their own class plans directly (confirmed as future V2 requirement by Tyler)

- MindBody data sync — explore API integration to pull live schedule data automatically

- Notification system — email or in-app alerts for pending reviews, upcoming classes, and missing logs

- Reporting dashboard — attendance trends, instructor workload, class utilization rates

- Production-grade authentication — replace base64 with bcrypt; consider OAuth/SSO integration

## 12.3 Long-Term Roadmap (2027+)

- Multi-location support — architecture already supports expansion; add location field to schedule, instructors, and equipment

- Client-facing portal — member progress dashboards, pathway enrollment, feedback submission

- InBody integration — body composition data import for client tracking (Scope 3)

- Mobile app — progressive web app (PWA) or native app for instructor and member use

- Database migration — evaluate migration to Microsoft Access or PostgreSQL as data volume grows (Tyler expressed interest in Access)

# 13. Appendices

## 13.1 Appendix A: Login Credentials (Demo Environment)

All seed accounts use the default password: fiitco2024

| Email | Name | Role | Instructor ID |
| --- | --- | --- | --- |
| arden@fiitco.ca | Arden Hamilton | Admin | N/A |
| jason@fiitco.ca | Jason Villanueva | Instructor | INS-01 |
| maya@fiitco.ca | Maya Rodriguez | Instructor | INS-02 |
| diego@fiitco.ca | Diego Fernandez | Instructor | INS-03 |
| priya@fiitco.ca | Priya Kapoor | Instructor | INS-04 |
| marcus@fiitco.ca | Marcus Thompson | Instructor | INS-05 |

## 13.2 Appendix B: GitHub Repository

Source code is hosted at:

https://github.com/ezieshie-stack/Fiitco-Operation

To run locally:

- git clone https://github.com/ezieshie-stack/Fiitco-Operation.git

- cd Fiitco-Operation && npm install

- npx convex dev (starts database)

- npm run dev (starts frontend on http://localhost:3000)

## 13.3 Appendix C: Open Elicitation Questions

The following questions remain open and should be addressed in upcoming stakeholder sessions:

- MindBody Integration: Does FIIT Co. have API access to MindBody? Would they want automatic schedule sync?

- Member Data: What member data is currently collected? How is it stored? Any privacy/consent considerations?

- Check-in Process: Who conducts member body composition check-ins? What is the target frequency?

- Budget: Is $250/month for Trainerize within the approved budget?

- Handoff Plan: Who will maintain the tool after the co-op engagement ends? Is training needed?

- Website Redesign: Is the new website a separate project or should it integrate with the class management tool?

- Second Location: What is the timeline for the second location? Should the tool support multi-location from day one?

## 13.4 Appendix D: Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Mar 26, 2026 | Team 4 | Initial draft based on March 26 stakeholder meeting |
| 2.0 | Apr 9, 2026 | Team 4 | Complete rewrite with full prototype documentation, RBAC, data model, functional requirements, mobile responsiveness, and risk assessment |

End of Document